▲

ALTIUS

Version 5.0 — Build Phase Plans

The Complete Implementation Blueprint

April 2026  |  Prepared by Zack Holland

Each phase is a self-contained sprint. Complete all tasks in a phase before moving to the next. Each phase ends with a Checkpoint — a list of things that must be working and verifiable before proceeding. Estimated total: 12 phases across web + backend. Pocket is Phase 12.

# Phase 1: Project Scaffolding & Supabase Foundation

Goal: empty app runs, connects to Supabase, auth works, full v5 schema deployed. Brand tokens loaded. This is foundation — nothing visible to users yet, but everything below depends on it.

## 1.1 — Initialize Web Project

- npm create vite@latest altius-web -- --template react

- Install dependencies: tailwindcss, postcss, autoprefixer, @supabase/supabase-js, react-router-dom, lucide-react, framer-motion

- Configure Tailwind with brand tokens as CSS custom properties and extended theme:

// tailwind.config.js colors:

'summit-cobalt': '#1A3D7C',

'fitz-violet': '#5C2D82',

'signal-orange': '#D9511C',

'alpine-gold': '#D4960B',

'ink': '#1C1814',

'dark-earth': '#2C2418',

'trail-brown': '#8B7355',

'catalog-cream': '#F4EDE0',

'terminal-dark': '#0D0F14',

'phosphor-green': '#4ADE80',

- Add Google Fonts: DM Serif Display, Crimson Pro (300–600 + italic), Inter (500–600)

- Font family utilities: font-display → DM Serif Display, font-body → Crimson Pro, font-ui → Inter, font-mono → Courier New

## 1.2 — File Structure

src/

assets/           — SVGs, pixel art, static images

components/

ui/             — Buttons, inputs, cards, modals, loaders

brand/          — FourColorBar, MountainMark, WordMark

mountaineer/    — MountaineerSVG with skill badge system

ledges/         — Practice Ledge components (code, timeline, canvas, storyboard, writing, conversation, diagram)

exercises/      — Exercise wrapper, exercise type renderers

trek/           — Trek-specific components (TrekCard, CampMarker, TrailProgress, TrekProposal)

views/            — Page-level components (one per route)

hooks/            — Custom React hooks

lib/              — Utilities

supabase.js     — Single Supabase client init

elevation.js    — awardElevation() + level check logic

sherpa.js       — Edge Function call wrappers for all Sherpa functions

weather.js      — Behavioral weather calculation

terrain.js      — Per-trek terrain parameter computation

exercise.js     — Exercise evaluation helpers and submission handlers

voice.js        — Speech-to-text and text-to-speech wrappers

context/          — React context providers (AuthContext, TrekContext, LessonContext)

styles/           — Global CSS, CRT effects, register-specific overrides

## 1.3 — Supabase Project Setup

- Create Supabase project (or configure local dev with supabase init)

- Enable pgvector extension: CREATE EXTENSION IF NOT EXISTS vector;

- Create custom ENUM types:

CREATE TYPE trek_difficulty AS ENUM ('day_hike', 'weekend_trek', 'expedition', 'siege');

CREATE TYPE trek_status AS ENUM ('proposed', 'active', 'paused', 'completed', 'abandoned');

CREATE TYPE camp_status AS ENUM ('locked', 'active', 'completed');

CREATE TYPE section_status AS ENUM ('locked', 'active', 'completed', 'skipped');

CREATE TYPE section_type AS ENUM ('concept', 'exercise', 'demonstration', 'guided_analysis', 'project_step', 'reflection', 'tool_tutorial', 'branching_scenario', 'parallel_route');

CREATE TYPE exercise_type AS ENUM ('multiple_choice', 'short_answer', 'drag_sequence', 'code_editor', 'timeline_editor', 'canvas_layout', 'writing_prompt', 'file_upload', 'voice_response', 'conversation_sim');

CREATE TYPE modality AS ENUM ('fireside', 'trail_sketch', 'demonstration', 'practice_ledge', 'over_the_shoulder', 'branching_scenario', 'parallel_route', 'guided_analysis', 'multimodal_input');

CREATE TYPE elevation_source AS ENUM ('lesson_completed', 'exercise_passed', 'camp_reached', 'summit_completed', 'journal_note', 'event_bonus');

CREATE TYPE event_type AS ENUM ('trek_started', 'camp_reached', 'summit_attempted', 'summit_completed', 'weather', 'narrative', 'morning_question');

CREATE TYPE subscription_tier AS ENUM ('free', 'pro');

## 1.4 — Full Schema Migration

Create all tables. This is the complete v5 database schema.

### profiles

CREATE TABLE profiles (

id UUID PRIMARY KEY REFERENCES auth.users(id),

display_name TEXT,

current_elevation INTEGER DEFAULT 0,

subscription_tier subscription_tier DEFAULT 'free',

total_treks_completed INTEGER DEFAULT 0,

expedition_origin TEXT,          -- why they came (onboarding)

expedition_vision TEXT,          -- what mastery means to them

last_active TIMESTAMPTZ DEFAULT now(),

created_at TIMESTAMPTZ DEFAULT now()

);

### treks

CREATE TABLE treks (

id UUID PRIMARY KEY DEFAULT gen_random_uuid(),

user_id UUID REFERENCES profiles(id) NOT NULL,

skill_description TEXT NOT NULL,    -- what the user wants to learn (raw input)

trek_name TEXT NOT NULL,            -- Sherpa-generated name

difficulty trek_difficulty NOT NULL,

status trek_status DEFAULT 'proposed',

estimated_duration TEXT,            -- e.g. '2-3 weeks at 30min/day'

summit_challenge JSONB NOT NULL,    -- { description, rubric: [{ dimension, weight, criteria }] }

summit_deliverable_url TEXT,        -- URL/path to user's summit submission

summit_entry TEXT,                  -- Sherpa's Summit Entry on completion

skill_badge JSONB,                  -- { icon, label, color } for mountaineer

terrain_params JSONB,              -- visual terrain for this trek's domain

prerequisite_answers JSONB,         -- user's answers to prerequisite interview

tool_recommendations JSONB,         -- [{ name, url, free, affiliate_url? }]

total_camps INTEGER DEFAULT 0,

completed_camps INTEGER DEFAULT 0,

started_at TIMESTAMPTZ,

completed_at TIMESTAMPTZ,

created_at TIMESTAMPTZ DEFAULT now()

);

CREATE INDEX idx_treks_user ON treks(user_id, status);

### camps

CREATE TABLE camps (

id UUID PRIMARY KEY DEFAULT gen_random_uuid(),

trek_id UUID REFERENCES treks(id) ON DELETE CASCADE NOT NULL,

user_id UUID REFERENCES profiles(id) NOT NULL,

camp_number INTEGER NOT NULL,       -- order within trek (0 = base camp)

camp_name TEXT NOT NULL,            -- Sherpa-generated name

learning_objectives JSONB NOT NULL, -- ['Understand X', 'Be able to Y']

checkpoint_definition JSONB,        -- exercise spec for camp checkpoint

status camp_status DEFAULT 'locked',

completed_at TIMESTAMPTZ,

created_at TIMESTAMPTZ DEFAULT now(),

UNIQUE(trek_id, camp_number)

);

CREATE INDEX idx_camps_trek ON camps(trek_id, camp_number);

### trail_sections

CREATE TABLE trail_sections (

id UUID PRIMARY KEY DEFAULT gen_random_uuid(),

camp_id UUID REFERENCES camps(id) ON DELETE CASCADE NOT NULL,

trek_id UUID REFERENCES treks(id) ON DELETE CASCADE NOT NULL,

user_id UUID REFERENCES profiles(id) NOT NULL,

section_number INTEGER NOT NULL,    -- order within camp

title TEXT NOT NULL,                -- e.g. 'The three-point edit'

section_type section_type NOT NULL,

modalities modality[] NOT NULL,     -- which teaching modalities to use

content JSONB,                      -- generated lesson content (populated on demand)

exercise_spec JSONB,               -- exercise definition if section_type involves practice

status section_status DEFAULT 'locked',

completed_at TIMESTAMPTZ,

created_at TIMESTAMPTZ DEFAULT now(),

UNIQUE(camp_id, section_number)

);

CREATE INDEX idx_sections_camp ON trail_sections(camp_id, section_number);

CREATE INDEX idx_sections_trek ON trail_sections(trek_id);

### exercise_responses

CREATE TABLE exercise_responses (

id UUID PRIMARY KEY DEFAULT gen_random_uuid(),

section_id UUID REFERENCES trail_sections(id) ON DELETE CASCADE NOT NULL,

trek_id UUID REFERENCES treks(id) ON DELETE CASCADE NOT NULL,

user_id UUID REFERENCES profiles(id) NOT NULL,

attempt_number INTEGER DEFAULT 1,

response JSONB NOT NULL,            -- user's submission (varies by exercise type)

evaluation JSONB,                   -- Sherpa's evaluation { passed, score, feedback, dimension_scores }

passed BOOLEAN DEFAULT false,

created_at TIMESTAMPTZ DEFAULT now()

);

CREATE INDEX idx_responses_section ON exercise_responses(section_id, attempt_number);

### trek_journal

CREATE TABLE trek_journal (

id UUID PRIMARY KEY DEFAULT gen_random_uuid(),

trek_id UUID REFERENCES treks(id) ON DELETE CASCADE NOT NULL,

user_id UUID REFERENCES profiles(id) NOT NULL,

section_id UUID REFERENCES trail_sections(id),  -- optional, can be general trek note

camp_id UUID REFERENCES camps(id),               -- optional

body TEXT NOT NULL,

is_camp_reflection BOOLEAN DEFAULT false,        -- true for camp checkpoint reflections

sherpa_response TEXT,                            -- Sherpa's response if applicable

expedition_day INTEGER NOT NULL,

created_at TIMESTAMPTZ DEFAULT now()

);

CREATE INDEX idx_journal_trek ON trek_journal(trek_id, created_at DESC);

### trek_notebook

CREATE TABLE trek_notebook (

id UUID PRIMARY KEY DEFAULT gen_random_uuid(),

user_id UUID REFERENCES profiles(id) NOT NULL,

trek_id UUID REFERENCES treks(id) NOT NULL,

skill_name TEXT NOT NULL,           -- e.g. 'SaaS Launch Videos'

skill_badge JSONB NOT NULL,         -- { icon, label, color }

summit_date INTEGER NOT NULL,       -- expedition day

summit_entry TEXT NOT NULL,         -- Sherpa's personalized summit record

key_concepts JSONB NOT NULL,        -- ['Storyboarding', 'Pacing', 'Motion design', ...]

time_invested_minutes INTEGER,

summit_deliverable_url TEXT,

last_refreshed_at TIMESTAMPTZ,     -- last Skill Refresh session

created_at TIMESTAMPTZ DEFAULT now(),

UNIQUE(user_id, trek_id)

);

CREATE INDEX idx_notebook_user ON trek_notebook(user_id, created_at DESC);

### elevation_log

CREATE TABLE elevation_log (

id UUID PRIMARY KEY DEFAULT gen_random_uuid(),

user_id UUID REFERENCES profiles(id) NOT NULL,

delta INTEGER NOT NULL,

total_after INTEGER NOT NULL,

source_type elevation_source NOT NULL,

source_id UUID,                     -- section_id, camp_id, trek_id, or journal_id

trek_id UUID REFERENCES treks(id),  -- which trek earned this elevation

logged_at TIMESTAMPTZ DEFAULT now()

);

CREATE INDEX idx_elevation_user ON elevation_log(user_id, logged_at DESC);

### expedition_events

CREATE TABLE expedition_events (

id UUID PRIMARY KEY DEFAULT gen_random_uuid(),

user_id UUID REFERENCES profiles(id) NOT NULL,

trek_id UUID REFERENCES treks(id),

event_type event_type NOT NULL,

title TEXT NOT NULL,

body TEXT,

elevation_bonus INTEGER DEFAULT 0,

metadata JSONB,

fired_at TIMESTAMPTZ DEFAULT now()

);

CREATE INDEX idx_events_user ON expedition_events(user_id, fired_at DESC);

## 1.5 — Row-Level Security

Enable RLS on ALL tables. Policy pattern:

ALTER TABLE treks ENABLE ROW LEVEL SECURITY;

CREATE POLICY "Users can CRUD own treks" ON treks

FOR ALL USING (auth.uid() = user_id)

WITH CHECK (auth.uid() = user_id);

- Apply same pattern to: profiles, treks, camps, trail_sections, exercise_responses, trek_journal, trek_notebook, elevation_log, expedition_events

- profiles: SELECT + UPDATE own only. No DELETE.

- Auto-create profile on signup via trigger (same as v4):

CREATE OR REPLACE FUNCTION public.handle_new_user()

RETURNS trigger AS $$

BEGIN

INSERT INTO public.profiles (id, display_name, current_elevation, subscription_tier)

VALUES (new.id, new.raw_user_meta_data->>'display_name', 0, 'free');

RETURN new;

END;

$$ LANGUAGE plpgsql SECURITY DEFINER;

## 1.6 — Auth Flow

- Create src/context/AuthContext.jsx — provides user, loading, signIn, signUp, signOut

- Create src/views/AuthView.jsx — email + password form with magic link option

- Create src/components/ui/AuthForm.jsx — catalog cream ground, DM Serif heading, Inter labels, signal orange submit button

- Wire up App.jsx: if not authed → AuthView; if authed but no expedition_origin → OnboardingFlow; if authed and onboarded → main app with routing

## Checkpoint

☐ npm run dev serves the app on localhost

☐ Supabase connection works (test with a simple query)

☐ User can sign up, sign in, sign out

☐ Profile row auto-created on signup with elevation=0, subscription_tier=free

☐ RLS prevents cross-user data access

☐ All 9 tables exist with correct columns, types, and indexes

☐ Brand fonts load, Tailwind brand colors work

☐ ENUM types created and working

# Phase 2: Trek Engine & Core Data Hooks

Goal: the scoring engine, trek lifecycle management, and all Supabase data hooks are built and tested before any UI depends on them. No UI in this phase — pure logic and data layer.

## 2.1 — Elevation Engine (src/lib/elevation.js)

- awardElevation({ userId, delta, sourceType, sourceId, trekId }) — insert elevation_log row, update profiles.current_elevation, update profiles.last_active

- Elevation awards by source type:

lesson_completed:  +10 ft

exercise_passed:   +15 ft (first attempt), +10 ft (subsequent)

camp_reached:      +50 ft

summit_completed:  +200 ft (day_hike), +500 ft (weekend_trek),

+1000 ft (expedition), +2000 ft (siege)

journal_note:      +2 ft

event_bonus:       variable

## 2.2 — Expedition Day Calculator (src/lib/expedition.js)

- getExpeditionDay(profileCreatedAt) → integer day count since account creation

- Used for Trek Journal timestamps, Summit Entry dates, and Sherpa context

## 2.3 — Trek Lifecycle Manager (src/lib/trek.js)

- createTrek({ userId, skillDescription }) → creates trek row with status ‘proposed’

- activateTrek(trekId) → sets status to ‘active’, started_at to now(), unlocks base camp

- pauseTrek(trekId) → sets status to ‘paused’

- resumeTrek(trekId) → sets status to ‘active’

- completeTrek(trekId) → sets status to ‘completed’, completed_at, increments profiles.total_treks_completed, creates trek_notebook entry, awards summit elevation

- abandonTrek(trekId) → sets status to ‘abandoned’ (no penalty, Sherpa acknowledges)

- getActiveTrekCount(userId) → returns count (free tier limited to 1)

- unlockNextCamp(trekId, currentCampNumber) → sets next camp status to ‘active’

- completeSection(sectionId) → sets section status to ‘completed’, awards elevation, checks if camp is complete

- checkCampComplete(campId) → if all sections complete AND checkpoint passed, complete camp, unlock next, award +50 ft

## 2.4 — Data Hooks

All hooks use Supabase real-time subscriptions where appropriate.

### useProfile()

Fetches and subscribes to current user’s profile. Returns profile + updateProfile function.

### useTreks(status?)

Fetches all treks for user, optionally filtered by status. Returns treks + CRUD functions.

### useActiveTrek()

Returns the user’s currently active trek (status = ‘active’), including nested camps and current trail section. Primary hook for the learning view.

### useCamps(trekId)

Returns all camps for a trek, ordered by camp_number. Includes status and completion info.

### useTrailSections(campId)

Returns all trail sections for a camp, ordered by section_number. Includes content (if generated), exercise spec, and status.

### useCurrentSection()

Returns the first unlocked/active section in the active trek. This is what the learner works on next. Includes full content and exercise spec.

### useExerciseResponses(sectionId)

Returns all attempts for a given exercise, ordered by attempt_number. Used to show history and improvement.

### useTrekJournal(trekId?)

If trekId provided, returns journal entries for that trek. Otherwise all journal entries across all treks. Returns entries + addNote function.

### useTrekNotebook()

Returns all completed trek entries from trek_notebook, ordered by summit_date DESC. The skill portfolio.

### useExpeditionEvents(trekId?)

Returns events, optionally filtered by trek. Returns events + fireEvent function.

### useElevationLog()

Recent elevation log entries. Used for streak calculation and behavioral weather.

## 2.5 — Streak & Weather Calculation (src/lib/weather.js)

- calculateWeatherState(elevationLog, profile) — same concept as v4 but adapted for trek activity:

- Active learning (5+ sections this week): clear sky, bright, high visibility

- 3-day gap: clouds building, slight fog

- 7-day gap: deep fog, trail obscured

- Active streak: perfect conditions, snow on peaks

- Trek paused with no activity: heavy atmosphere, “the mountain waits”

- Return after absence: fog lifting, warm amber light

- Returns: { condition, sherpaLine, fog, clearSky, ... }

## 2.6 — Terrain Parameter Computation (src/lib/terrain.js)

- computeTerrainParams(skillDescription, trekName) — terrain is now per-trek, not per-profile:

- Technical/Programming → sharp peaks, geometric, crisp, circuit board elements

- Creative/Design → color bleeds, soft geometry, warm palette, artistic elements

- Communication/Leadership → rolling hills, warm amber, organic paths

- Knowledge/Analytical → ancient stone, layered strata, fog, scholarly feel

- Physical/Practical → varied terrain, natural textures, earthy tones

- Returns JSONB params for treks.terrain_params

## Checkpoint

☐ Creating a trek returns a valid trek row with status ‘proposed’

☐ Activating a trek unlocks base camp (camp_number = 0)

☐ Completing a section awards +10 ft and updates elevation_log correctly

☐ Completing all sections in a camp + checkpoint triggers camp completion (+50 ft)

☐ Completing a trek awards summit elevation and creates trek_notebook entry

☐ Free tier correctly limits to 1 active trek

☐ All hooks return data and mutation functions work

☐ Weather state correctly computed from mock elevation log data

☐ Terrain params generated for different skill domains

# Phase 3: Onboarding Flow

Goal: simplified onboarding that gets the user to their first trek in under 2 minutes. Three screens, not six. The Sherpa asks what you want to learn, interviews you about it, and generates your first trek.

## 3.1 — Onboarding Container (src/views/OnboardingFlow.jsx)

- Full-screen takeover, no nav visible

- CRT aesthetic: terminal dark background, scanline overlay at low opacity, slight vignette

- Step indicator: subtle, Courier New, e.g. “1 / 3”

- Sherpa dialog box at bottom: CRT-styled box with typewriter text animation (letter by letter)

- State object collects all answers before final submission

## 3.2 — Screen 1: Arrival

I have been expecting someone. What skill are you here to learn? Tell me what you want to be able to do that you cannot do today.

- Freeform text input, single textarea, styled in Crimson Pro on dark ground

- This becomes the first trek’s skill_description

- Placeholder text: “Make SaaS launch videos... Learn Python... Master negotiation...”

- Below input: optional “Why does this matter to you?” textarea → saves to expedition_origin

## 3.3 — Screen 2: The Prerequisite Interview

After the user submits their skill, call the trek-interview Edge Function. The Sherpa asks 2–3 dynamically generated questions specific to the skill they named — assessing existing knowledge, available tools, and goals.

- Questions are NOT fixed — they are generated by AI based on the skill description

- Example for “SaaS launch videos”: “Have you edited video before?” “Do you have editing software?” “Have you ever tried making one of these?”

- Example for “Python”: “Have you programmed in any language before?” “Do you have a specific project in mind?” “Do you have Python installed?”

- Each question displayed as Sherpa dialog with text input for answer

- Answers saved to treks.prerequisite_answers

## 3.4 — Screen 3: Trek Generation Moment

After the interview, the terrain builds. The trail map forms. Progress text in Courier New:

- “The Sherpa is reading the terrain...”

- “Your trail is taking shape...”

- “This mountain has never been climbed quite like this before.”

Behind the progress text, the trek-generate Edge Function runs. It returns the full Trek Proposal. Minimum display time: 4 seconds (theater, even if computation is faster).

The Trek Proposal appears: trek name, difficulty badge, estimated duration, camp map (visual trail with named camps), and summit challenge description. The user reviews and confirms.

- “Begin the Trek” button → activates trek, routes to the Learning View

- “Adjust” option → user can modify scope, difficulty, or skip camps they already know

## 3.5 — Edge Function: Trek Interview (supabase/functions/trek-interview/index.ts)

- Receives: skill_description

- Assembles: Sherpa character prompt + instruction to generate 2–3 prerequisite questions for this specific skill

- Calls Anthropic claude-sonnet-4-20250514

- Returns: array of question objects [{ question, purpose }]

- Purpose field is internal — helps the trek generator understand why each answer matters

## 3.6 — Edge Function: Trek Generate (supabase/functions/trek-generate/index.ts)

The most important Edge Function in the system. Receives the skill description + prerequisite answers and generates the complete trek structure.

- Receives: skill_description, prerequisite_answers, user profile context (prior treks, notebook skills)

- Returns JSON:

{

trek_name: 'The Launch Video Trail',

difficulty: 'weekend_trek',

estimated_duration: '2-3 weeks at 30 minutes per day',

terrain_params: { ... },

tool_recommendations: [

{ name: 'Final Cut Pro', url: '...', free: false, affiliate_url: '...' },

{ name: 'DaVinci Resolve', url: '...', free: true }

],

summit_challenge: {

description: 'Produce a 45-75 second launch video for a real or fictional SaaS product.',

rubric: [

{ dimension: 'Hook effectiveness', weight: 0.2, criteria: '...' },

{ dimension: 'Story arc & pacing', weight: 0.25, criteria: '...' },

{ dimension: 'Visual polish', weight: 0.2, criteria: '...' },

{ dimension: 'Sound design', weight: 0.15, criteria: '...' },

{ dimension: 'Overall impression', weight: 0.2, criteria: '...' }

]

},

camps: [

{

camp_number: 0,

camp_name: 'Base Camp: The Storyboard',

learning_objectives: ['Understand launch video structure', 'Create a compelling storyboard'],

sections: [

{ section_number: 1, title: 'What makes a great launch video', section_type: 'concept', modalities: ['fireside', 'guided_analysis'] },

{ section_number: 2, title: 'The video structure framework', section_type: 'concept', modalities: ['trail_sketch'] },

{ section_number: 3, title: 'Build your first storyboard', section_type: 'exercise', modalities: ['practice_ledge'] }

],

checkpoint: { type: 'drag_sequence', description: 'Sequence a storyboard for a fictional product' }

},

// ... more camps

]

}

- The function creates trek, camp, and trail_section rows in the database

- Section content is NOT generated at this point — only the structure. Content is generated on-demand when the user reaches each section (Phase 5)

- Cross-trek intelligence: if the user has completed treks with overlapping skills, the function compresses or skips relevant camps

- Skill badge is generated: { icon: 'camera', label: 'Launch Videos', color: '#D9511C' }

## Checkpoint

☐ Full 3-screen onboarding flow works end-to-end

☐ Prerequisite questions are dynamically generated (different for different skills)

☐ Trek generation moment plays with progress text (minimum 4s)

☐ Trek Proposal displays with camps, difficulty, duration, summit challenge

☐ Confirming the proposal creates trek + camp + section rows in database

☐ After onboarding, user lands in the Learning View with their first section ready

☐ Re-visiting the app skips onboarding (profile has expedition_origin)

# Phase 4: Learning View & Lesson Delivery

Goal: the core experience — the view where the user actually learns. Trail section content is generated on-demand by the Sherpa, rendered in the appropriate modality, and progressed through sequentially. This is where the Teaching Engine comes to life.

## 4.1 — Learning View Layout (src/views/LearningView.jsx)

- Two-panel layout: Trail Map (left/top) + Lesson Panel (right/bottom)

- Trail Map: vertical mountain trail with camp markers and section dots. Current position highlighted. Completed sections filled, locked sections dimmed.

- Lesson Panel: full-width content area where lessons render. This is the “teaching space.”

- Top bar: trek name in DM Serif Display, elevation counter (Courier New, phosphor green), camp name as subtitle

- Bottom bar: “Continue” button (advances to next section), “Ask the Sherpa” button (opens contextual chat), “Journal” button (quick note capture)

## 4.2 — Trail Map Component (src/components/trek/TrailMap.jsx)

- Vertical SVG trail path with camp markers as larger circles and section markers as smaller dots

- Camp markers show: camp name, status icon (locked/active/completed), learning objectives on hover

- Section dots show: section title on hover, status color (grey=locked, cobalt=active, green=completed, orange=skipped)

- Current position: animated mountaineer on the active section

- Scrollable if trek is long. Auto-scrolls to current position.

- Tapping a completed section re-opens it for review (Skill Refresh mode)

## 4.3 — Lesson Content Generator (on-demand)

When the user reaches a new trail section, the lesson content is generated on-demand by the lesson-generate Edge Function. This keeps content fresh, contextual, and adapted to the learner’s performance so far.

- On section activate: check if trail_sections.content is null. If null, call lesson-generate.

- Generated content is saved to trail_sections.content JSONB field for re-access.

- Generation loading state: Sherpa loading text in CRT style — “The Sherpa is preparing the next stretch of trail...”

## 4.4 — Edge Function: Lesson Generate (supabase/functions/lesson-generate/index.ts)

Generates the full content for a single trail section.

- Receives: section spec (title, type, modalities), camp context (objectives, prior sections), trek context (skill, user answers), learner performance (exercise scores from prior sections), notebook context (relevant completed treks)

- Returns: structured lesson content JSONB:

{

narrative: [                        // ordered lesson content blocks

{ type: 'sherpa_text', content: 'Every great launch video follows...' },

{ type: 'trail_sketch', spec: { ... SVG/diagram definition } },

{ type: 'sherpa_text', content: 'Now let us look at real examples...' },

{ type: 'guided_analysis', examples: [{ url, title, annotations }] },

{ type: 'exercise', spec: { ... exercise definition } },

{ type: 'sherpa_text', content: 'Good. Let us move to...' }

],

exercise_spec: { ... if section has an exercise },

estimated_minutes: 15,

sherpa_version: { ... for parallel_route sections }

}

- Content blocks are rendered sequentially by the Lesson Renderer

- The AI adapts content based on learner performance: if the user struggled in prior sections, explanations are expanded; if they excelled, content is compressed

- Cross-trek references: if the notebook shows the user completed a relevant trek, the lesson references that prior knowledge

## 4.5 — Lesson Renderer (src/components/trek/LessonRenderer.jsx)

Takes the content JSONB array and renders each block using the appropriate component:

| Block Type | Renders As | Component |
| --- | --- | --- |
| sherpa_text | Sherpa dialog in CRT aesthetic — Courier New italic on dark bg with left cobalt border | SherpaTextBlock |
| trail_sketch | Animated SVG/HTML diagram that builds step by step | TrailSketchBlock |
| demonstration | Step-by-step visual walkthrough with narrated frames | DemonstrationBlock |
| guided_analysis | Real-world examples with annotation framework and analysis prompts | GuidedAnalysisBlock |
| exercise | Interactive exercise rendered by the Exercise Engine (Phase 5) | ExerciseBlock |
| parallel_route | Split view: user’s work area + hidden Sherpa version revealed after submission | ParallelRouteBlock |
| branching_scenario | Conversational scenario with branching responses | BranchingScenarioBlock |
| tool_recommendation | Tool card with name, description, free/paid badge, affiliate link | ToolRecBlock |
| reflection_prompt | Journal-styled textarea for the user to write a reflection | ReflectionBlock |

## 4.6 — Section Progression Logic

- User works through content blocks top to bottom

- Non-exercise blocks: “Continue” button at the bottom advances to next block or next section

- Exercise blocks: must be completed (passed) before advancing. The exercise evaluation determines pass/retry.

- On section complete: call completeSection() from trek.js. Awards +10 ft. Checks if camp is now complete.

- On camp complete: visual celebration in Trail Map (camp marker animates, Sherpa camp reflection). Unlocks next camp.

- On final camp complete: Summit Challenge unlocked.

## 4.7 — Contextual Sherpa Chat (src/components/trek/SherpaAside.jsx)

At any point during a lesson, the user can tap “Ask the Sherpa” to open a contextual chat panel. This is not the full Sherpa chat (Phase 7) — it is scoped to the current lesson.

- Slide-in panel from right

- Sherpa receives: current section content, current exercise state (if applicable), user’s question

- Sherpa responds in the context of this specific lesson — answers questions, clarifies concepts, provides hints

- Conversation maintained per-section (resets on section change)

- CRT terminal aesthetic, same styling as full Sherpa chat

## Checkpoint

☐ Learning View renders with Trail Map and Lesson Panel

☐ Trail Map shows all camps and sections with correct status colors

☐ Reaching a new section triggers on-demand content generation

☐ Loading state shows Sherpa CRT text while content generates

☐ All content block types render correctly (sherpa_text, trail_sketch, exercise, etc.)

☐ Section completion awards +10 ft

☐ Camp completion triggers: all sections done + checkpoint passed → +50 ft + next camp unlocks

☐ Contextual Sherpa chat responds in the context of the current lesson

☐ Trail Map auto-scrolls to current position

# Phase 5: Practice Ledges — Exercise Engine

Goal: the interactive exercise system. Each exercise type has a dedicated component that renders from a JSON spec, captures user input, and submits for AI evaluation. This is the hands-on learning — the part that makes Altius more than a text-based tutor.

## 5.1 — Exercise Wrapper (src/components/exercises/ExerciseWrapper.jsx)

- Receives exercise_spec JSONB from trail section content

- Reads exercise_type field and renders the corresponding Ledge component

- Common UI: instructions at top (Sherpa-voiced), submit button at bottom, attempt counter, hint system

- On submit: sends response to exercise-evaluate Edge Function, displays evaluation feedback

- On pass: marks exercise complete, allows section progression

- On retry: displays specific feedback, resets the Ledge to allow another attempt, increments attempt counter

- Progressive hints: if the user fails 2+ times, a “Request a hint” button appears. Hints are defined in the exercise spec and revealed one at a time.

## 5.2 — Edge Function: Exercise Evaluate (supabase/functions/exercise-evaluate/index.ts)

- Receives: exercise_spec (including rubric), user response (varies by type), attempt_number, section context

- Calls AI to evaluate the response against the rubric

- Returns:

{

passed: true|false,

score: 0.85,

feedback: 'Your storyboard has the right...',  // Sherpa-voiced, specific

dimension_scores: [

{ dimension: 'Sequence logic', score: 0.9, note: 'Strong hook placement' },

{ dimension: 'Pacing', score: 0.7, note: 'Middle section drags...' }

],

hints_for_retry: 'Focus on the transition between scenes 3 and 4...'

}

- Pass threshold: configurable per exercise (default 0.7)

- Evaluation is stored in exercise_responses table

- The AI evaluator receives Sherpa character context — feedback sounds like the Sherpa, not a grading system

## 5.3 — Multiple Choice Ledge (src/components/ledges/MultipleChoiceLedge.jsx)

- Spec: { question, options: [{ id, text, is_correct? }], explanation }

- Renders: question text + radio-button options styled as cards

- On submit: highlights correct/incorrect, shows explanation

- Simple but essential for knowledge checks

## 5.4 — Short Answer Ledge (src/components/ledges/ShortAnswerLedge.jsx)

- Spec: { prompt, expected_concepts: ['hook', 'three seconds', 'viewer retention'], min_length?, max_length? }

- Renders: prompt text + textarea

- AI evaluation checks for conceptual understanding, not exact wording

## 5.5 — Drag Sequence Ledge (src/components/ledges/DragSequenceLedge.jsx)

- Spec: { instructions, items: [{ id, content, image_url? }], correct_order: [ids] }

- Renders: cards that can be dragged and reordered (react-dnd or @dnd-kit)

- Used for: storyboard sequencing, priority ranking, process ordering

- Visual: cards on catalog cream, drag handle, drop zones with animated feedback

- Evaluation: order compared to correct_order with partial credit for partially correct sequences

## 5.6 — Code Editor Ledge (src/components/ledges/CodeEditorLedge.jsx)

- Spec: { language, starter_code, instructions, test_cases: [{ input, expected_output }], solution_code }

- Renders: syntax-highlighted code editor (Monaco or CodeMirror) + console output panel

- Execution: code runs in a sandboxed iframe or Web Worker

- Languages: JavaScript, Python (via Pyodide), HTML/CSS (live preview), SQL (via sql.js)

- Test cases run automatically on submit, results shown as pass/fail per case

- AI evaluates code quality beyond just test passing: style, efficiency, readability

## 5.7 — Timeline Editor Ledge (src/components/ledges/TimelineEditorLedge.jsx)

- Spec: { clips: [{ id, label, duration, color, audio_url? }], target_total_duration, instructions }

- Renders: horizontal timeline track with draggable clip blocks

- Interactions: drag to reorder, drag edges to trim, split clips, delete clips

- Preview: simplified playback that shows clips in sequence (colored blocks with timing)

- Audio waveform overlay if audio clips are provided

- Evaluation: AI analyzes clip order, timing, pacing pattern, total duration

- This is NOT a full NLE — it teaches editing concepts (pacing, rhythm, sequencing) without software complexity

## 5.8 — Canvas Layout Ledge (src/components/ledges/CanvasLayoutLedge.jsx)

- Spec: { canvas_width, canvas_height, available_elements: [{ id, type, content, default_position }], instructions, reference_image_url? }

- Renders: spatial canvas with draggable elements (text blocks, shapes, images)

- Interactions: drag to position, resize, align, snap to grid

- Used for: design layout exercises, UI composition, visual hierarchy, typography

- Evaluation: AI analyzes spatial relationships, alignment, hierarchy, balance

## 5.9 — Storyboard Board Ledge (src/components/ledges/StoryboardLedge.jsx)

- Spec: { available_scenes: [{ id, description, thumbnail_url? }], num_slots, instructions, brief }

- Renders: horizontal card slots with a pool of available scene cards below

- Interactions: drag scenes from pool to slots, reorder within slots, annotate each card with notes

- Used for: video storyboarding, presentation flow, UX flow, narrative structure

- Evaluation: AI evaluates sequence logic, narrative arc, completeness

## 5.10 — Writing Editor Ledge (src/components/ledges/WritingEditorLedge.jsx)

- Spec: { prompt, constraints: { min_words?, max_words?, required_elements? }, rubric }

- Renders: clean writing area (Crimson Pro, journal aesthetic) with word count

- AI evaluation returns inline markup: strengths highlighted in green, weaknesses in amber, with Sherpa annotations

- Used for: essays, analyses, copy, reflections, scripts

## 5.11 — Conversation Simulator Ledge (src/components/ledges/ConversationSimLedge.jsx)

- Spec: { scenario, npc_character, user_role, objectives, max_turns, evaluation_dimensions }

- Renders: chat interface where the user messages and the Sherpa plays the NPC (client, interviewer, stakeholder, etc.)

- Each user message sent to scenario-advance Edge Function which returns NPC response + updated state

- After max_turns (or user ends conversation): full debrief with evaluation across dimensions

- Supports text and voice input (if voice mode available)

- Used for: negotiation, sales, interviewing, client communication, management scenarios

## 5.12 — Diagram Builder Ledge (src/components/ledges/DiagramBuilderLedge.jsx)

- Spec: { diagram_type: 'flowchart'|'concept_map'|'system_diagram', instructions, expected_elements?, starter_nodes? }

- Renders: node-and-edge canvas (simplified Miro/draw.io). Add nodes, label them, connect with edges.

- Used for: systems thinking, architecture, process design, concept relationships

- Evaluation: AI analyzes completeness, correctness of connections, structural quality

## 5.13 — File Upload Ledge (src/components/ledges/FileUploadLedge.jsx)

- Spec: { accepted_types: ['image/*', 'video/*', 'audio/*', '.pdf'], instructions, rubric, max_size_mb }

- Renders: drag-and-drop upload zone + preview (image preview, video player, audio player)

- Files uploaded to Supabase Storage, URL stored in exercise_responses.response

- AI evaluation varies by file type: image analysis for designs/sketches, video analysis for creative deliverables, audio analysis for voice/music

- Primary use: summit challenges (submit your final project)

- Also used mid-trek: “Record a 15-second screen capture and upload it”

## 5.14 — Voice Response Ledge (src/components/ledges/VoiceResponseLedge.jsx)

- Spec: { prompt, evaluation_dimensions: ['clarity', 'confidence', 'structure', 'content'], max_duration_seconds }

- Renders: record button, audio waveform visualizer, playback, re-record option

- Recording via MediaRecorder API, stored as audio blob

- Transcription via Whisper API, then AI evaluates both the transcription (content) and audio characteristics (pacing, filler words, confidence indicators)

- Used for: presentation practice, pitch rehearsal, verbal explanation exercises, language learning

## Checkpoint

☐ ExerciseWrapper correctly routes to the right Ledge component based on exercise_type

☐ Multiple choice, short answer, and drag sequence all render and evaluate correctly

☐ Code editor executes JavaScript and Python, test cases run, AI evaluates quality

☐ Timeline editor supports drag, trim, reorder with visual clip blocks

☐ Canvas layout supports drag, resize, snap with element positioning

☐ Storyboard board supports drag from pool to slots with reordering

☐ Writing editor shows inline AI markup on evaluation

☐ Conversation simulator maintains multi-turn dialogue with NPC

☐ File upload handles images, video, audio with preview and evaluation

☐ Voice response records, transcribes, and evaluates spoken input

☐ All Ledges support hints (after 2 failed attempts), attempt counting, and pass/retry flow

☐ Exercise responses stored in database with evaluation results

# Phase 6: Trail Sketch Engine & Demonstration System

Goal: the visual teaching modalities — Trail Sketches (live canvas generation) and Sherpa Demonstrations (step-by-step walkthroughs). These are what make lessons visual and concrete rather than walls of text.

## 6.1 — Trail Sketch Renderer (src/components/trek/TrailSketchBlock.jsx)

Renders animated SVG/HTML diagrams that build step by step, synchronized with Sherpa narration.

- Spec from lesson content: { type: 'trail_sketch', steps: [{ visual_delta, narration }], final_state }

- Each step adds elements to the diagram while displaying Sherpa text

- Visual types: flowcharts, timelines, annotated screenshots, comparison layouts, concept maps, quadrant frameworks

- Animation: elements fade/slide in with framer-motion. Nodes appear, connections draw, labels fade in.

- After full build: interactive mode — tap any element for expanded explanation

- Persistence: completed sketches saved to trek_journal as reference materials

## 6.2 — Trail Sketch Generation

Trail Sketches are generated as part of lesson content by the lesson-generate Edge Function. The AI outputs structured visual definitions:

{

type: 'trail_sketch',

sketch_type: 'timeline',

steps: [

{

narration: 'Every launch video has a shape. This is the hook.',

elements_add: [

{ id: 'hook', type: 'segment', x: 0, width: 60, color: '#D9511C', label: 'Hook — 0-3s' }

]

},

{

narration: 'Show them the problem they already feel.',

elements_add: [

{ id: 'pain', type: 'segment', x: 60, width: 200, color: '#1A3D7C', label: 'Pain — 3-13s' }

]

}

]

}

- The renderer interprets these specs and builds the appropriate SVG/HTML

- Multiple sketch types supported: segment_timeline, flowchart, annotated_image, side_by_side, concept_map, quadrant

- Each type has a dedicated sub-renderer that knows how to lay out that visual format

## 6.3 — Demonstration Block (src/components/trek/DemonstrationBlock.jsx)

Renders step-by-step walkthroughs where the Sherpa performs a skill and explains each decision.

- Spec: { steps: [{ frame_description, visual_content, narration, alternatives? }], summary }

- Each step shows: a visual (generated image, annotated screenshot, or code state) + Sherpa narration

- User advances through steps manually (like a slideshow with narration)

- Alternatives: at decision points, the Sherpa shows what it considered and why it chose this approach. “Watch what happens with a hard cut versus a dissolve.” Two versions shown side by side.

- After the full demonstration: summary card with key takeaways, saved to trek journal

## 6.4 — Guided Analysis Block (src/components/trek/GuidedAnalysisBlock.jsx)

Curated real-world examples with structured analysis framework.

- Spec: { examples: [{ url, title, annotations, timestamps? }], framework: { questions: [...] }, analysis_type: 'rank'|'spot_technique'|'reverse_engineer'|'before_after' }

- Renders: example cards (clickable links to real content) + analysis framework as structured prompts + writing area for the user’s analysis

- After the user submits their analysis: Sherpa shares its own analysis. Both displayed side by side.

- Examples found via web search during lesson generation, curated for pedagogical contrast

- Annotation timestamps for video examples (e.g. “0:03 — the hook technique”)

## 6.5 — Parallel Route Block (src/components/trek/ParallelRouteBlock.jsx)

User and Sherpa both produce something from the same brief. Compare after.

- Spec: { brief, user_ledge_type, sherpa_version (hidden until submit), comparison_dimensions }

- Renders: the brief at top, the appropriate Ledge for the user to work in, submit button

- On submit: user’s version and Sherpa’s version appear side by side

- Sherpa annotates divergence points with explanations of the reasoning behind each approach

- Non-judgmental framing: “You went for energy. I went for space. Here is what each choice means.”

- Resubmit option: user can revise and resubmit after seeing the comparison

## 6.6 — Branching Scenario Block (src/components/trek/BranchingScenarioBlock.jsx)

Interactive role-play scenarios with consequences.

- Spec: { scenario_setup, npc_character, user_role, objectives, max_turns, evaluation_dimensions }

- Internally uses the Conversation Simulator Ledge (5.11) but with branching-specific UI:

- Scenario card at top showing the situation

- NPC messages styled differently from Sherpa (distinct character voice)

- Decision consequence indicators: subtle cues when a response changes the trajectory

- End-of-scenario debrief: the Sherpa evaluates the full conversation, highlights turning points, scores on dimensions

- Replay option: restart with a different approach

## Checkpoint

☐ Trail Sketches animate step by step with synchronized narration

☐ All sketch types render: timeline, flowchart, annotated image, side-by-side, concept map

☐ Sketches are interactive after building (tap to explore elements)

☐ Demonstrations render as step-by-step walkthroughs with alternatives

☐ Guided Analysis shows examples, framework, and side-by-side analysis comparison

☐ Parallel Routes show brief → user work → comparison with Sherpa version

☐ Branching Scenarios maintain multi-turn dialogue with NPC and produce debrief

☐ All generated visuals saved to trek journal for future reference

# Phase 7: Sherpa Chat & Voice Mode

Goal: full Sherpa conversation with updated context assembly for the teaching role, plus Fireside Lessons (voice mode). The Sherpa is now a tutor, not a narrator.

## 7.1 — Edge Function: Sherpa Chat (supabase/functions/sherpa/index.ts)

The main Sherpa Edge Function. Handles all conversational AI. Server-side assembly of 5 context blocks:

### Block 1 — SHERPA CHARACTER

Updated system prompt from v5 spec: “You are The Sherpa — a patient, deeply experienced mountain guide who teaches climbers the skills they need to reach their summits...” Full character definition including the prohibition on generic praise and the teaching mandate.

### Block 2 — EXPEDITION STATE

Climber: {display_name}

Elevation: {current_elevation} ft

Expedition Day: {computed from created_at}

Subscription: {tier}

Treks Completed: {total_treks_completed}

Active Trek: {trek_name} ({difficulty}) - Camp {N}: {camp_name}

### Block 3 — ACTIVE TREK CONTEXT

Trek: {trek_name}

Skill: {skill_description}

Current Camp: {camp_name} ({camp_number}/{total_camps})

Current Section: {section.title} ({section_number})

Sections Completed in This Camp: {N}/{total}

Exercise Performance This Trek:

- Average score: {avg}

- Areas of strength: {from dimension analysis}

- Areas needing work: {from dimension analysis}

- Exercises failed 2+ times: {list}

Prerequisites: {prerequisite_answers summary}

### Block 4 — TREK JOURNAL

Recent Notes (last 10):

- Day {N}: "{body}" (at {section title})

Camp Reflections:

- Camp {N}: "{reflection}"

Questions Asked in Sherpa Chat:

- "{question summary}" (at {section})

### Block 5 — TREK NOTEBOOK (Cross-Trek Memory)

Completed Treks:

- {skill_name} (summited Day {N}) — key concepts: {list}

- {skill_name} (summited Day {N}) — key concepts: {list}

Relevant Prior Knowledge: {concepts from notebook that overlap with active trek}

## 7.2 — Sherpa Chat Component (src/views/SherpaChat.jsx)

- Same CRT terminal aesthetic as v4: dark bg, Courier New italic for Sherpa, full cream for user

- “THE SHERPA” label in phosphor green at top

- Text input at bottom styled as CRT terminal input

- Conversation history maintained in React state (session only, not persisted)

- Loading state: “...” pulsing in phosphor green

- Context-aware: if opened from Learning View, Sherpa knows the current lesson. If opened from Trek Notebook, Sherpa is in Skill Refresh mode.

## 7.3 — Voice Mode — Fireside Lessons (src/components/trek/FiresideMode.jsx)

The Sherpa speaks and the user speaks back. Socratic teaching through voice conversation.

- Activation: “Fireside” button on any trail section, or dedicated voice mode from main nav

- UI: ambient campfire visual (subtle animation, warm tones), Sherpa’s text appears as live captions, audio waveform for user’s mic

- Speech-to-text: Whisper API via Edge Function for user input. Target: under 2s latency.

- Text-to-speech: high-quality voice synthesis for Sherpa output. Must feel warm, unhurried. Use ElevenLabs or equivalent with custom voice fine-tuned for the Sherpa character.

- Conversation flow: same Edge Function as text chat, but with voice-specific prompting (“Respond as if speaking aloud. Keep responses to 2–4 sentences. Ask one question at a time.”)

- Key insights from voice sessions automatically extracted and saved to trek_journal

- Graceful fallback: if mic unavailable or user prefers text, same content available as typed Socratic dialogue

## 7.4 — Edge Function: Voice Handler (supabase/functions/sherpa-voice/index.ts)

- Receives: audio blob (user’s speech)

- Transcribes via Whisper API

- Sends transcription to sherpa Edge Function with voice-mode flag

- Returns: text response + audio blob (TTS output)

- Maintains conversation history server-side for the voice session

- Extracts key insights from dialogue and flags for journal storage

## 7.5 — Morning Question (src/components/MorningQuestion.jsx)

Same concept as v4, adapted for treks:

- On first daily app open: full-screen CRT modal with a Sherpa question

- Question drawn from the active trek’s current camp — related to what the user is currently learning

- Edge Function: sherpa-morning generates a question based on active trek context + recent journal

- If answered: saved as trek_journal entry, +2 ft

- If dismissed: no penalty, Sherpa notes it was skipped

## 7.6 — Sherpa Utility Functions (src/lib/sherpa.js)

- callSherpa({ message, conversationHistory, context }) — main chat

- callSherpaForVoice({ audioBlob }) — voice mode handler

- callSherpaForTrekInterview({ skillDescription }) — prerequisite questions

- callSherpaForTrekGeneration({ skillDescription, answers, notebook }) — full trek generation

- callSherpaForLessonGeneration({ sectionSpec, campContext, trekContext, performance }) — lesson content

- callSherpaForExerciseEvaluation({ exerciseSpec, response }) — exercise grading

- callSherpaForSummitEvaluation({ summitChallenge, submission, rubric }) — summit grading

- callSherpaForMorningQuestion({ activeTrek, journal }) — daily question

- callSherpaForScenarioAdvance({ scenarioState, userResponse }) — branching scenario turn

## Checkpoint

☐ Sherpa chat opens with correct CRT terminal aesthetic

☐ First message references user’s actual active trek, current camp, and performance

☐ Multi-turn conversation works within a session

☐ Sherpa never says “Great job” or gives generic praise

☐ Sherpa references specific exercise performance and trek progress

☐ Cross-trek memory works: Sherpa references completed treks from notebook

☐ Voice mode: user can speak, Sherpa responds with synthesized voice

☐ Voice conversation feels natural (under 3s total round-trip)

☐ Voice insights auto-saved to trek journal

☐ Morning question displays on first daily open, drawn from active trek

# Phase 8: Trail View & Mountain Scene

Goal: the CRT-framed mountain scene with weather, the mountaineer character with skill badges, event overlays, and the elevation counter. Evolved from v4 — same aesthetic, new mechanics.

## 8.1 — Trail View Container (src/views/TrailView.jsx)

- Outer CRT bezel frame (CSS: rounded corners, dark border, subtle scanline texture overlay)

- Inner scene: painterly mountain landscape driven by ACTIVE TREK terrain params (not profile-level)

- Layers (front to back): UI overlay (elevation counter, trek info), CRT effects (scanlines, vignette), Foreground (rocks, vegetation), Midground (trail path + mountaineer), Background mountain (terrain-shaped), Sky (weather-driven)

- Multiple active treks: Trail View shows the currently selected trek’s mountain. Trek switcher at top if user has multiple treks.

## 8.2 — Mountain Scene Implementation

- Layered SVG + CSS animation (same approach as v4):

- Base mountain silhouette SVG with gradient fill driven by terrain_params

- Camp markers visible on the mountain face at elevation positions

- Trail path drawn between camps with the mountaineer’s current position marked

- Fog layer divs with CSS animation, density driven by weather state

- Sky gradient shifts based on weather

- Cloud SVGs with animated drift

- Terrain params influence: mountain shape (sharp/soft), color palette (warm/cool/technical), vegetation density, geological elements

## 8.3 — Mountaineer SVG (src/components/mountaineer/MountaineerSVG.jsx)

Major evolution from v4: the mountaineer’s appearance is defined by completed treks, not ranks.

- Base: 32×32 pixel art character with basic climbing gear

- Skill badges: each completed trek adds a visible item to the mountaineer:

- - “Launch Videos” → small camera

- - “SQL” → database scroll

- - “Figma Prototyping” → design compass

- - “Python” → snake emblem

- - “Negotiation” → handshake pin

- Badge definitions come from trek_notebook.skill_badge JSONB: { icon, label, color }

- Maximum displayed badges: 6 (most recent). Full list visible in Trek Notebook.

- 2-frame walking animation (CSS sprite swap on interval)

- Positioned on the trail path at the current section’s position

## 8.4 — Weather Layer

Same concept as v4, driven by calculateWeatherState():

- Active learning: clear sky, bright, high visibility

- 3-day gap: clouds building, slight fog

- 7-day gap: deep fog, trail obscured

- Active streak: perfect conditions, snow on peaks

- Trek paused: heavy atmosphere

- Return after absence: fog lifting, warm amber light

- Sherpa weather line displayed in CRT overlay at bottom of scene

## 8.5 — Elevation Counter

- Fixed position top-right of Trail View

- Courier New bold, phosphor green on semi-transparent dark bg

- Format: ▲ 1,247 ft

- Animates (counts up) when elevation changes

- Below elevation: current trek name in smaller text

## 8.6 — Event Overlay (src/components/EventOverlay.jsx)

- Oregon Trail-style dialog box: pixel border, dark bg with CRT scanline, DM Serif title, Courier New body

- Triggered by: trek_started, camp_reached, summit_attempted, summit_completed, weather narratives

- Dismiss button: “Continue on the Trail”

- Share button: generates Summit Card image (for summit_completed events)

- Queue system: if multiple events fire at once, show sequentially

## Checkpoint

☐ Trail View renders with CRT bezel, mountain scene, and weather layers

☐ Mountain terrain driven by active trek’s terrain_params

☐ Camp markers visible on the mountain at correct positions

☐ Mountaineer positioned at current section with skill badge gear visible

☐ Weather layers animate based on calculated weather state

☐ Elevation counter displays and animates on change

☐ Event overlays display in Oregon Trail dialog style

☐ Trek switcher works if user has multiple treks

# Phase 9: Summit Evaluation & Trek Notebook

Goal: the mastery verification system and the permanent skill portfolio. This is the payoff — summiting a trek and adding the skill to your record.

## 9.1 — Summit Challenge View (src/views/SummitChallenge.jsx)

- Unlocked when all camps are complete

- Full-screen view with high ceremony: mountain summit visual, Sherpa address, challenge description

- Sherpa introduction: “You have reached the base of the summit pitch. Everything you have learned on this trek leads here. Here is your challenge.”

- Challenge description from treks.summit_challenge.description

- Rubric dimensions displayed so the user knows what they’re being evaluated on

- Submission area: varies by trek. File Upload Ledge for creative work. Code Editor Ledge for programming. Writing Editor Ledge for analytical work. Or a combination.

- Submit button: “Attempt the Summit” in alpine gold

## 9.2 — Edge Function: Summit Evaluate (supabase/functions/summit-evaluate/index.ts)

- Receives: summit_challenge definition (including full rubric), user’s submission (file URL, code, text), trek context (camps completed, exercise performance history, time invested)

- AI evaluates against each rubric dimension separately

- Returns:

{

passed: true|false,

overall_score: 0.82,

dimension_scores: [

{ dimension: 'Hook effectiveness', score: 0.9, feedback: 'Your hook lands in 2.5 seconds...' },

{ dimension: 'Story arc & pacing', score: 0.85, feedback: 'Strong variation in clip length...' },

{ dimension: 'Visual polish', score: 0.75, feedback: 'Title animation is clean. Lower third at 0:31 needs more time...' },

{ dimension: 'Sound design', score: 0.8, feedback: 'Music builds to the reveal. Levels balanced...' },

{ dimension: 'Overall impression', score: 0.85, feedback: 'This is a video a real company could ship...' }

],

summit_entry: 'I have watched it four times. The hook is sharp...',  // only on pass

retry_guidance: null  // or specific feedback on what to revisit if failed

}

- Pass threshold: configurable per trek (default: all dimensions ≥ 0.6 AND overall ≥ 0.7)

- On pass: completeTrek() fires, summit_entry and deliverable stored, trek_notebook entry created

- On fail: specific feedback on which camps/sections to revisit. User can retry unlimited times.

## 9.3 — Summit Success Ceremony

When the user passes the summit evaluation:

- Full-screen summit visual: mountain peak, clear sky, sunrise, the mountaineer at the top

- Sherpa’s Summit Entry displayed in CRT aesthetic with typewriter animation

- New skill badge appears on the mountaineer (animate it appearing)

- Elevation award animation: counter spins up to the new total

- Summit Card generated: vintage expedition postcard with mountain scene, trek name, Sherpa one-line quote, skill badge

- “Share Summit Card” button → generates PNG for social sharing

- “View Trek Notebook” button → routes to the new entry

- “What’s Next?” button → the Sherpa asks what skill to climb next

## 9.4 — Trek Notebook View (src/views/TrekNotebookView.jsx)

- Journal aesthetic: catalog cream background, Crimson Pro body, generous margins

- Each completed trek as a full entry card:

- - Skill badge icon (large, colored)

- - Trek name in DM Serif Display

- - Difficulty badge and summit date (Expedition Day)

- - Sherpa’s Summit Entry in italic

- - Key concepts as pill tags

- - Time invested

- - Link to summit deliverable (if applicable)

- - “Refresh This Skill” button

- Empty state: “The notebook is empty. Your first summit will fill these pages.”

- Optional public profile toggle: make notebook visible at a shareable URL

## 9.5 — Skill Refresh Mode

For completed treks, the user can enter Refresh Mode — a compressed review:

- Triggered from Trek Notebook “Refresh This Skill” button

- Edge Function generates a compressed refresh trek: one quick exercise per camp, hitting key concepts

- Sherpa adapts refresh intensity based on time since summit: recent = light, months ago = deeper

- No elevation awarded for refresh (or minimal — +5 ft per refresh exercise)

- Updates trek_notebook.last_refreshed_at on completion

- Sherpa voices it as “walking the ridge” — a quick traverse of familiar terrain

## 9.6 — Summit Card Generator (src/components/SummitCard.jsx)

- Generates styled card image for social sharing:

- Mountain scene from the trek’s terrain params (simplified, postcard-sized)

- Trek name in DM Serif Display

- Sherpa’s one-line summit quote in Courier New italic

- Skill badge icon

- Four-color bar at bottom

- “ALTIUS” wordmark, small, bottom-right

- Export as PNG via html-to-image or canvas rendering

- Share-native integration if available

## Checkpoint

☐ Summit Challenge unlocks only when all camps are completed

☐ Summit evaluation returns rubric-based scores with specific feedback

☐ Failed summit gives targeted retry guidance referencing specific camps

☐ Successful summit triggers full ceremony with animation

☐ Summit Entry written by Sherpa is personalized and specific

☐ Skill badge appears on mountaineer after summit

☐ Trek Notebook displays all completed treks with full entries

☐ Summit Card generates as shareable PNG with correct styling

☐ Skill Refresh generates compressed review exercises

☐ Elevation awards: +200/500/1000/2000 ft by difficulty on summit

# Phase 10: Over-the-Shoulder & Screen-Aware Coaching

Goal: the Sherpa can see the user’s screen when they’re working in real tools and provide live, contextual coaching. This is the most ambitious teaching modality — built as an opt-in premium feature.

## 10.1 — Screen Capture System

- Activation: “Over-the-Shoulder” toggle in the Learning View nav bar. Explicit opt-in with permission dialog.

- Capture method: browser’s getDisplayMedia() API for screen/window selection, captured as periodic screenshots (configurable: every 3–5 seconds during active coaching).

- Privacy: visible indicator (pulsing orange dot) when capture is active. Easy toggle off. Screenshots processed for coaching only, not stored permanently.

- Fallback: manual screenshot upload button if getDisplayMedia() is not available.

## 10.2 — Edge Function: Screen Analyze (supabase/functions/screen-analyze/index.ts)

- Receives: screenshot (base64), active trek context, current camp/section, user’s question (if any)

- AI vision model analyzes the screenshot:

- 1. Identifies the application in use (Final Cut, Figma, VS Code, Chrome, etc.)

- 2. Identifies the current state (timeline contents, canvas state, code visible, etc.)

- 3. Generates contextual coaching based on what it sees

- Returns: { tool_detected, observation, coaching_message, specific_instructions? }

- Target latency: first coaching response within 5 seconds of capture

## 10.3 — Coaching Panel (src/components/trek/CoachingPanel.jsx)

- Floating panel on the right side of screen (or bottom on narrow screens)

- Shows: latest coaching observation from the Sherpa

- Sherpa messages in CRT style (same as chat)

- User can ask questions about what’s on their screen: “How do I add a keyframe here?”

- Coaching history scrollable within the session

- Minimizable to a small Sherpa avatar icon

- Pocket as companion: if the user works on a computer and has Pocket on their phone, the coaching comes through Pocket as radio transmissions. User props up their phone while working.

## 10.4 — Tool-Specific Intelligence

- The screen analyzer adjusts its vocabulary and instructions based on the detected tool:

- Final Cut Pro: timeline, blade tool, keyframes, transitions, color grading, audio levels

- DaVinci Resolve: fusion, fairlight, color page, nodes, power windows

- Figma: frames, auto layout, components, variants, prototyping

- VS Code: terminal, debugger, extensions, git, refactoring

- Generic: if tool not recognized, provides general guidance based on visible UI elements

- The system does NOT require pre-built integrations with each tool. AI vision handles recognition and context.

## Checkpoint

☐ Screen capture activates with permission dialog and visible indicator

☐ Screenshots sent to AI return coaching responses within 5 seconds

☐ AI correctly identifies at least 5 common tools (Final Cut, Figma, VS Code, Chrome, DaVinci)

☐ Coaching panel displays messages in CRT Sherpa style

☐ User can ask contextual questions about their screen

☐ Privacy toggle works: capture stops immediately on disable

☐ Manual screenshot upload works as fallback

# Phase 11: Polish, Subscription, Social & Affiliates

Goal: everything that makes Altius a shippable product. Subscription gating, affiliate integrations, navigation, brand polish, sharing features, and the full app shell.

## 11.1 — Subscription System

- Stripe integration for subscription management

- Free tier: 1 active trek at a time, Day Hike difficulty only, full teaching quality, Trek Notebook limited to 3 entries

- Pro tier: unlimited active treks, all difficulty levels, full Trek Notebook, Skill Refresh, Over-the-Shoulder coaching, priority AI

- Pricing: TBD, target $15–25/month

- Gating: subscription_tier checked in trek lifecycle manager. Free tier attempt to start a second trek or a higher-difficulty trek shows upgrade prompt.

- Upgrade prompt styled as Sherpa recommendation: “There are more mountains to climb. The Pro trail has no limits.”

- Webhook handler for Stripe events: subscription created, updated, cancelled, payment failed

- Store subscription_tier in profiles table, updated by webhook

## 11.2 — Affiliate Integration

- Tool recommendations within treks: the Sherpa recommends tools during lesson delivery

- treks.tool_recommendations stores: [{ name, description, url, free, affiliate_url }]

- Affiliate links for: software (Final Cut, Figma, Adobe CC, etc.), books, hardware (microphones, cameras, etc.)

- Display: ToolRecBlock component shows tool cards with honest free/paid labeling. Free alternatives always listed.

- The Sherpa never pushes paid tools when free alternatives suffice.

- Click tracking: log affiliate clicks for analytics (not user-facing)

- Affiliate disclosure: small “Altius may earn a commission” text below tool recommendations

## 11.3 — Navigation & App Shell

- Top nav bar: ink background, four-color bar on top edge (4px), cream “ALTIUS” wordmark left, elevation counter right

- Nav items: Trail, Learn, Notebook, Chat, Settings (Inter 500, uppercase, cream)

- Trail → Trail View (mountain scene)

- Learn → Learning View (current lesson)

- Notebook → Trek Notebook + active/completed trek list

- Chat → full Sherpa Chat

- Settings → profile, subscription, preferences

- Responsive: sidebar collapses to bottom tab bar on mobile web

- Loading states: Courier New progress text in CRT style, never generic spinners

- Empty states: Sherpa-voiced messages for every empty view

- Transitions: smooth fade between views with framer-motion

## 11.4 — Brand Components

- FourColorBar.jsx — reusable 4-band stripe (cobalt, violet, orange, gold)

- MountainMark.jsx — SVG mountain with sunset gradient fill + ink ridgeline stroke

- WordMark.jsx — “ALTIUS” in DM Serif Display with configurable letter-spacing

- SherpaTerminal.jsx — reusable CRT-styled text display for Sherpa voice (any context)

- JournalPaper.jsx — reusable cream-paper-textured container for journal/notebook content

- DifficultyBadge.jsx — Day Hike / Weekend Trek / Expedition / Siege badges with appropriate colors and icons

## 11.5 — Summit Cards & Sharing

- Summit Card generation (from Phase 9) fully styled and shareable

- Share-native integration: navigator.share() on supported browsers, clipboard fallback

- Public Trek Notebook: optional shareable URL showing completed treks as a skill portfolio

- Open Graph metadata for shared Summit Cards and public notebooks

## 11.6 — Expedition Log (src/views/ExpeditionLog.jsx)

- Chronological narrative history (newest first)

- Shows: trek events (started, camp reached, summit completed), weather narratives, morning questions

- Event entries: event type icon + title + body + expedition day

- Visual timeline: vertical line with dots for each event

- Filter by event type and trek

## 11.7 — Final Edge Function Consolidation

- Audit all Edge Functions for consistent error handling

- Add rate limiting per user (higher limits for Pro tier)

- Ensure all AI calls use claude-sonnet-4-20250514

- System prompt caching where possible (character block is static)

- Logging for AI call monitoring and cost tracking

## Checkpoint

☐ Subscription gating works: free tier limited to 1 active day_hike trek

☐ Stripe checkout flow works, webhook updates subscription_tier

☐ Upgrade prompts appear in Sherpa voice when free tier limits hit

☐ Affiliate tool recommendations display with honest free/paid labeling

☐ Affiliate click tracking works

☐ Navigation is polished with four-color bar, elevation counter, proper styling

☐ All brand components render correctly

☐ No generic spinners — all loading states use CRT text

☐ Empty states have Sherpa-voiced messages

☐ Summit Cards shareable as PNG with correct styling

☐ Public Trek Notebook page renders at shareable URL

# Phase 12: Altius Pocket (React Native)

Goal: full mobile app with GPS-device metaphor, compressed onboarding, topo trail view, voice-first learning sessions, and Sherpa radio dispatches.

## 12.1 — Expo Project Setup

- npx create-expo-app altius-pocket

- Install: @supabase/supabase-js, expo-router, expo-secure-store, expo-av (audio recording)

- Shared Supabase instance — same project, same tables, same RLS

- Auth: Supabase auth with secure token storage via expo-secure-store

- Courier New as primary font throughout

## 12.2 — Pocket Onboarding

- Case A (new user): GPS power-on animation, topo grid loading, coordinates locking. Single screen: “What skill are we climbing for?” One input. Trek generates in background. User is on the trail in under 60 seconds.

- Case B (existing user): detect existing profile. GPS powers on showing real data. Sherpa field dispatch: “Your expedition is underway. You are at {elevation}. Camp {N} is ahead. We continue.” Zero re-onboarding.

## 12.3 — Topo Trail View (TopoTrailView.js)

- Terminal dark background, topographic grid lines at low opacity, contour lines in muted cobalt

- Camp markers as larger contour features, section dots as smaller marks

- Elevation readout: Courier New bold, phosphor green, top-right

- Small pixel-art mountaineer dot on topo map at current position

- Weather expressed as topo overlay changes

- Sherpa radio panel at bottom: small CRT message panel displaying latest Sherpa message or weather line

## 12.4 — Mobile Learning View

- Simplified lesson delivery for mobile:

- Sherpa text blocks render as radio transmissions (CRT panel, Courier New)

- Trail Sketches render in simplified scrollable format

- Exercise types adapted for mobile: multiple choice, short answer, writing, voice response all work. Drag sequence adapted for touch. Code Editor, Timeline Editor, Canvas → prompt user to continue on web.

- Fireside Lessons (voice) are a natural fit for Pocket — radio transmissions from the Sherpa

- Bottom tab: Trail, Learn, Notebook, Radio (Sherpa chat)

## 12.5 — Voice-First Learning on Pocket

- Pocket’s primary learning modality is voice

- Fireside button prominent on every lesson

- Audio recording via expo-av for voice response exercises

- Background learning: user can lock screen and continue voice dialogue with the Sherpa (audio session keeps alive)

- Ideal for commute learning, walking, hands-busy contexts

## 12.6 — Morning Question on Pocket

- Full-screen on first daily open

- CRT aesthetic: dark bg, Courier New italic

- Voice answer option: tap mic, speak response, saved as journal note

- Dismiss or answer, same as web

## 12.7 — Trek Notifications

- Push notifications for: morning question, streak reminder, camp completion celebration, Sherpa radio dispatch

- Notification content written in Sherpa voice, not generic app copy

- Configurable frequency in settings

## Checkpoint

☐ Pocket app builds and runs on iOS/Android simulator

☐ Case A onboarding works: skill input → trek generated → trail visible in under 60 seconds

☐ Case B sync works: existing web users see their data immediately

☐ Topo trail view renders with elevation, camps, mountaineer dot

☐ Mobile-friendly exercises work: multiple choice, short answer, writing, voice response

☐ Complex exercises (code, timeline, canvas) show “Continue on web” prompt

☐ Voice mode works: Sherpa speaks, user speaks back, conversation flows

☐ Morning question displays on first daily open

☐ Trek Notebook accessible with all completed treks

☐ Same data visible on both web and Pocket (real-time sync via Supabase)

☐ Push notifications deliver in Sherpa voice

# Edge Functions Summary

| Function | Trigger | Purpose |
| --- | --- | --- |
| sherpa | Chat message | Main conversational AI with 5-block context assembly |
| sherpa-voice | Voice input | STT + Sherpa response + TTS for Fireside Lessons |
| trek-interview | Onboarding screen 2 | Generate 2–3 prerequisite questions for a skill |
| trek-generate | Onboarding screen 3 / new trek | Generate full trek structure (camps, sections, rubric) |
| lesson-generate | Section activated | On-demand lesson content for a specific trail section |
| exercise-evaluate | Exercise submission | AI evaluation of exercise response against rubric |
| summit-evaluate | Summit submission | Full rubric evaluation of mastery challenge |
| screen-analyze | OTS screenshot | Analyze screen capture and generate coaching |
| scenario-advance | Branching scenario turn | NPC response + state update in conversation sim |
| morning-question | First daily open | Generate daily question from active trek context |
| skill-refresh | Refresh button | Generate compressed review exercises for a completed trek |

# Post-v5.0 (Documented, Not Built)

## v5.1 — The Long Trail

- Expedition Parties: groups climbing the same trek together. Shared trail map, individual pace, social accountability. Powerful for teams onboarding a new tool.

- Public Trek Notebook as portfolio: SEO-optimized skill portfolio pages, shareable in professional contexts

- Annual Expedition Report: Spotify Wrapped style year-end summary. Treks completed, total elevation, skills mastered, Sherpa’s year-end address.

- Trek marketplace: community-shared trek templates for common skills

- Streak system: weather-amplified, visible as trail conditions, no explicit counter

## v5.2 — The Summit

- Full desktop companion app: Over-the-Shoulder without browser limitations, deeper tool integration

- AI-generated video demonstrations: the Sherpa produces actual screen-recording-style walkthroughs (not just annotated frames)

- Peer evaluation: submit summit challenges for evaluation by other Altius users who’ve summited the same trek

- Corporate/team tier: company-managed treks, onboarding paths, skill tracking across teams

- Offline support on Pocket: local cache + sync queue for learning without connection

- Custom trek creation: users define their own treks and share them

▲

Everything Worth Knowing is Uphill.

Keep Climbing.

ALTIUS COMPUTING CO. — EST. 2026